UltraTrader 2026

Product Requirements Document

Purpose: Define the market-ready product, delivery scope, workflows, safety gates, and acceptance criteria for a research-to-deployment trading platform covering Backtest → Paper → Live.

| Version | 1.0 draft |
| --- | --- |
| Status | Working PRD for PM, Project Manager, TigerTeam, Engineering, Design, QA, and Risk |
| Date | April 2026 |
| Primary users | Trader, Quant, Strategy Developer, Risk Manager, Compliance, Admin |
| Source basis | Existing application map plus expanded requirements for strategy building, data caching, multi-account trading, safety controls, ML assistance, and cloud readiness |

North star: create a premium trading operating system that makes strategy creation, testing, promotion, and live supervision intuitive, explainable, safe, and fast.

# 1. Executive Summary

UltraTrader 2026 is a full-stack algorithmic trading platform that lets a user design strategies, backtest them without lookahead bias, promote approved versions to paper trading, and then promote them to live trading with explicit safety controls and auditability.

The product must feel trustworthy before it feels powerful. Every critical surface—backtests, promotions, live sessions, credentials, multi-account execution, and kill controls—must make mode, risk, and next-best actions obvious.

• Primary product outcome: shorten the time from strategy idea to safe market deployment while improving confidence, observability, and repeatability.

• Primary business outcome: create a deployable, cloud-ready product that can support serious discretionary and systematic traders, not just internal prototyping.

• Core differentiators: visual strategy builder, structured risk and promotion gates, data cache intelligence, multi-account orchestration, explainable ML assistance, and a premium operator experience.

# 2. Problem Statement

Most trading tools are fragmented: one tool for research, another for backtesting, another for live execution, and spreadsheets or ad hoc scripts for promotion decisions and post-trade review. That fragmentation slows iteration, increases operational risk, and makes it too easy to trade live with weak controls.

• Users need one system that can create, test, deploy, monitor, pause, and stop strategies without rewriting strategy logic.

• Users need data reuse. Historical data should be cached, augmented, queried, and managed instead of re-downloaded every time.

• Users need confidence. The platform must explain why a strategy acted, which conditions fired, what regime or event filter applied, and whether the system is in backtest, paper, or live mode.

• Users need operational safety. Multi-account execution, kill switches, cooldowns, leverage caps, and live promotion gates must be designed in from day one.

# 3. Product Goals and Non-Goals

| ID | Goal | Description |
| --- | --- | --- |
| G1 | Unify the full lifecycle | Support a clean workflow from strategy creation to backtest, paper deployment, live deployment, monitoring, and emergency controls. |
| G2 | Make strategy logic configurable | Enable rich no-code/low-code strategy configuration including all/any/N-of-M logic, scaling, cooldowns, stops, targets, support/resistance, FVG, and regime filters. |
| G3 | Reduce operational friction | Persist strategies, credentials, data cache, accounts, runs, promotions, and logs so users can pick up where they left off. |
| G4 | Make risk state obvious | Use unmistakable mode indicators, kill controls, and approval gates so paper and live are never confused. |
| G5 | Be production-ready | Containerize the platform, harden security, use modern APIs, and make cloud deployment straightforward. |

| ID | Non-goal | Clarification |
| --- | --- | --- |
| NG1 | Fully autonomous black-box trading | ML may assist ranking or filtering decisions, but the product will not require opaque self-learning execution logic to function. |
| NG2 | Broker exclusivity | Initial deep integration centers on Alpaca, but the architecture should support future adapters rather than hard-coding the entire stack to one broker. |
| NG3 | Institutional OMS replacement | The first release is a serious operator product, but not a full prime-broker or multi-custodian institutional OMS. |

# 4. Users and Jobs to Be Done

| Persona | Primary job |
| --- | --- |
| Trader | Monitor accounts, deploy approved strategies, react to risk events, flatten exposure fast. |
| Quant / Strategy Developer | Build strategies, tune logic, compare results, use structure/regime/event features, validate robustness. |
| Risk Manager | Control leverage, exposure, kill switches, approvals, and account-level limits. |
| Admin | Manage credentials, broker connectivity, data sources, environments, and user access. |
| Compliance / Audit Stakeholder | Review approvals, logs, kill events, promotion history, and live changes. |

# 5. Product Principles

• Mode clarity beats cleverness: every user must instantly know whether they are in Backtest, Paper, or Live.

• Explainable over magical: every signal, entry, exit, and blocked trade should have traceable reasons.

• Safety defaults first: live deployment must be gated, reversible where possible, and monitored.

• Reuse before redownload: the data layer should cache, augment, and CRUD historical datasets intelligently.

• Configuration over code forks: the same strategy definition should travel across modes with minimal change.

• Premium operator UX: the product should feel deliberate, calm, fast, and trustworthy under pressure.

# 6. End-to-End Product Workflow

Create Strategy → Backtest → Review & Compare → Promote to Paper → Monitor & Approve → Promote to Live → Monitor / Pause / Kill

| Journey | Name | Outcome |
| --- | --- | --- |
| J1 | First-time setup | Create account, add credentials safely, validate Alpaca connectivity, seed ticker universe, fetch and cache historical data. |
| J2 | Strategy design loop | Use Strategy Studio to define conditions, risk, exits, scale rules, cooldowns, and filters; backtest and iterate. |
| J3 | Promotion workflow | Approve a strategy version, launch paper deployment, collect evidence, complete live safety checklist, and promote to live. |
| J4 | Intra-day supervision | Use Live Monitor to supervise positions, orders, risk state, account metrics, and event exposure; stop or flatten when needed. |
| J5 | Emergency intervention | Arm global or scoped kill switches, stop new entries, manage exits, review logs, and restore only after verification. |

# 7. In-Scope Modules

| ID | Module | Purpose | Priority |
| --- | --- | --- | --- |
| M1 | Dashboard | Single-pane view of platform status, account equity, active runs, system health, and live/paper indicators. | P0 |
| M2 | Strategy Studio | No-code/low-code strategy builder with conditions, N-of-M logic, structure-aware stops/targets, scaling, and cooldowns. | P0 |
| M3 | Backtest Lab | Async backtests with metrics, trades, equity curve, drawdown, heatmaps, Monte Carlo, and comparison. | P0 |
| M4 | Accounts & Credentials | CRUD for accounts and secure front-end credential management for Alpaca paper and live accounts. | P0 |
| M5 | Deployment Manager | Promotion workflow, approvals, account assignment, paper/live status, and deployment history. | P0 |
| M6 | Live Monitor | Run supervision, positions, orders, account metrics, flatten controls, and incident response. | P0 |
| M7 | Data Vault | Historical data fetch, cache inventory, incremental augmentation, edits, deletions, and reuse without unnecessary downloads. | P0 |
| M8 | Event Calendar & Regime | Event blackout windows, regime classification, and their use inside strategies and reports. | P0 |
| M9 | Logs & Controls | Kill-switch audit trail, pause/resume logs, health alerts, and operator incident history. | P0 |
| M10 | ML Decision Support | Optional ranking/filtering layer over OHLCV and indicators, with explainability and toggles. | P1 |

# 8. Functional Requirements

8.1 Strategy Studio

| ID | Requirement |
| --- | --- |
| STR-01 | The platform shall provide a visual strategy builder with tabs or panels for entries, filters, exits, sizing, scaling, cooldowns, regime, events, deployments, and notes. |
| STR-02 | The strategy builder shall support condition groups using all_of, any_of, not, and n_of_m logic, including configurations such as 6 of 7 conditions must pass. |
| STR-03 | Users shall be able to define entry and exit conditions using prices, previous-bar OHLC, prior-N-bar OHLC, indicators, support/resistance zones, FVG boundaries, session levels, and regime state. |
| STR-04 | The platform shall support structure-aware stop-loss and target placement using swing highs/lows, previous day levels, support/resistance zones, FVG bounds or midpoint, ATR multiples, and fixed percent or dollar rules. |
| STR-05 | Users shall be able to configure staged scale-in and scale-out logic including partial quantities, target ladders, add-on rules, and stop rebasing after partial exits. |
| STR-06 | Users shall be able to define cooldown rules after a loss, a profit, any exit, a stop-out, a loss streak, or an event window, with time-, bars-, session-, symbol-, strategy-, or account-based scope. |
| STR-07 | A strategy version shall persist its full configuration, validation status, promotion status, and change history so that any backtest or deployment can be traced to the exact version used. |
| STR-08 | The builder shall provide a generated JSON/YAML preview and validation errors before save or launch. |
| STR-09 | The product shall include a searchable full ticker universe with filters and typeahead so users can safely select symbols without memorizing tickers. |

8.2 Backtest Lab and Simulation Engine

| ID | Requirement |
| --- | --- |
| BT-01 | Backtests shall be no-lookahead. Signals fire on bar close and fills execute on the next eligible bar or execution event according to explicit simulation rules. |
| BT-02 | The engine shall support multi-symbol and multi-timeframe backtests with configurable capital, slippage, commission, leverage, margin assumptions, session rules, and risk limits. |
| BT-03 | The engine shall support market, limit, stop, stop-limit, bracket, OCO, trailing-stop, and partial-fill simulation as configured by the strategy or execution template. |
| BT-04 | Trade logs shall record entry and exit time, side, quantity, prices, P&L, holding time, regime at entry, exit reason, and the conditions that triggered or blocked execution. |
| BT-05 | Backtest reports shall include equity curve, drawdown, monthly heatmap, trade breakdown, exit-reason breakdown, regime-specific results, and side-by-side run comparison. |
| BT-06 | The product shall support Monte Carlo analysis and walk-forward workflows to evaluate robustness before promotion. |

8.3 Data Vault and Historical Cache

| ID | Requirement |
| --- | --- |
| DAT-01 | The platform shall cache downloaded OHLCV data locally or in the configured storage layer and reuse it when the requested range already exists. |
| DAT-02 | When the requested range partially overlaps existing cache, the platform shall augment or refresh only the missing or stale segments rather than redownloading the entire dataset. |
| DAT-03 | Users shall be able to view, search, edit metadata for, and delete cached datasets by symbol, timeframe, source, range, freshness, and storage footprint. |
| DAT-04 | The data layer shall preserve source, adjusted/unadjusted mode, fetch timestamp, row counts, and validation results for each cached dataset. |
| DAT-05 | The Data Vault shall support bulk symbol fetches and a searchable ticker directory to streamline new research without repeated provider calls. |

8.4 Accounts, Credentials, and Multi-Account Execution

| ID | Requirement |
| --- | --- |
| ACC-01 | The platform shall support CRUD operations for multiple paper and live accounts, including account metadata, routing defaults, leverage caps, and risk overrides. |
| ACC-02 | Users shall be able to add, edit, validate, rotate, and delete Alpaca credentials from the front end without exposing secrets in logs or insecure UI flows. |
| ACC-03 | Every account surface shall clearly display whether it is paper or live, and live accounts shall use higher-contrast warning treatment. |
| ACC-04 | Strategies and deployments shall be assignable to one or many eligible paper or live accounts with account-specific risk limits and sizing overrides. |
| ACC-05 | The system shall use secure secret storage and encryption at rest for credentials, with masked retrieval in the UI except where deliberate reveal is allowed. |

8.5 Deployment Manager and Promotion Workflow

| ID | Requirement |
| --- | --- |
| DEP-01 | A backtest or saved strategy version shall be promotable to paper trading through a guided workflow that preserves strategy version, risk settings, and deployment notes. |
| DEP-02 | A paper deployment shall be promotable to live trading only after an explicit checklist, role-appropriate approval, and live-account validation are completed. |
| DEP-03 | The system shall preserve deployment history, approvals, rejections, and rollback or stop actions for auditability. |
| DEP-04 | The promotion workflow shall make it easy to compare paper performance against backtest expectations before live approval. |

8.6 Live Monitor, Risk, and Emergency Controls

| ID | Requirement |
| --- | --- |
| OPS-01 | The platform shall provide a global kill switch plus per-account and per-deployment stop controls that immediately halt new entries and log the action. |
| OPS-02 | Operators shall be able to flatten one position, all positions in a deployment, or all positions in an account, subject to confirmations appropriate to scope. |
| OPS-03 | Risk controls shall include leverage caps, margin assumptions, max position size, max open positions, max daily loss, max drawdown lockout, and portfolio heat limits. |
| OPS-04 | The monitor shall display live account stats, positions, open orders, P&L, exposure, status, and system connectivity with refresh and alerting behavior suitable for market hours. |
| OPS-05 | The platform shall show persistent Backtest/Paper/Live banners and mode indicators at the global, account, and deployment levels. |

8.7 Regime, Events, and ML Decision Support

| ID | Requirement |
| --- | --- |
| INT-01 | Strategies shall be able to restrict trading by regime, including trending_up, trending_down, ranging, high_volatility, low_volatility, and future extensible states. |
| INT-02 | The product shall provide a market event calendar with blackout windows around macro events, earnings, and user-defined announcements. |
| INT-03 | Strategies shall be able to avoid new entries, reduce sizing, or exit positions before configured event windows. |
| INT-04 | An optional ML module may score trade setups, classify regimes, rank symbols, or estimate probability features using OHLCV and derived indicators; it must be explainable, toggleable, and measurable against a non-ML baseline. |

# 9. UX, Safety, and Quality Requirements

| ID | Requirement |
| --- | --- |
| UX-01 | The UI shall use a calm, professional visual language with strong hierarchy, readable density, and best-practice color contrast. |
| UX-02 | Backtest, Paper, and Live states shall be unmistakable everywhere a user can act or review risk. |
| UX-03 | Critical controls such as kill, stop, flatten, and promote-to-live shall require contextual confirmations and clear consequence copy. |
| UX-04 | Every major workflow shall expose what changed, what is running, what failed, and what to do next states. |
| UX-05 | The strategy builder shall feel like a deliberate creation tool rather than a raw form dump, with grouped controls, previews, and validation guidance. |

| ID | Requirement |
| --- | --- |
| NFR-01 | Backend API latency for common reads should be responsive for operator use; long-running jobs shall execute asynchronously with visible status. |
| NFR-02 | The platform shall produce structured logs and audit records for credentials, promotions, kills, pauses, resumes, and order-routing incidents. |
| NFR-03 | The product shall be containerized and configurable for local development and cloud deployment. |
| NFR-04 | The architecture shall support SQLite for local development and a production-grade relational database such as PostgreSQL for cloud deployment. |
| NFR-05 | The system shall have unit and integration tests for portfolio math, execution logic, scaling, cooldowns, kill behavior, data caching, and key API flows. |
| NFR-06 | Secrets shall be protected in transit and at rest, and sensitive values shall not be written to logs or exposed by default in the UI. |

# 10. Success Metrics

| Category | Metric | Target / Direction |
| --- | --- | --- |
| Productivity | Median time from new strategy creation to completed backtest review | Decrease over baseline release by at least 40% |
| Trust | Percentage of live incidents with complete audit trail and root-cause context | 95% or better |
| Operational safety | Live/paper mode confusion incidents | 0 tolerance objective |
| Data efficiency | Repeat backtests served mostly from cache for existing symbol/timeframe/range requests | High reuse rate; monitor by request logs |
| Adoption | Percentage of strategies created or edited via the Strategy Studio rather than direct config files | Majority by post-launch stabilization |

# 11. Acceptance Criteria

| ID | Release gate |
| --- | --- |
| AC-01 | A user can create a strategy visually, including entries, exits, scaling, cooldowns, and N-of-M logic. |
| AC-02 | A user can reference previous-bar OHLC, prior-N-bar OHLC, support/resistance, or FVG objects in strategy rules. |
| AC-03 | A user can launch a backtest, inspect trades and metrics, and understand why trades entered or exited. |
| AC-04 | Historical data is cached and reused; overlapping fetches augment the cache instead of starting from zero. |
| AC-05 | A user can add, edit, validate, and remove paper and live Alpaca accounts safely from the UI. |
| AC-06 | A winning backtest can be promoted to paper trading through a guided workflow without rewriting the strategy. |
| AC-07 | A paper deployment can be promoted to live only after visible safety checks and approvals. |
| AC-08 | The platform can run and monitor multiple paper or live accounts with clear mode indicators. |
| AC-09 | A kill button can halt new trading globally or by scope, and all actions appear in the logs. |
| AC-10 | The system is packaged for cloud deployment, with environment-based configuration and containerized services. |

# 12. Delivery Plan for the TigerTeam

| Iteration | Focus | Definition of done |
| --- | --- | --- |
| Iteration 1 | Foundation | Stabilize architecture, schema, account model, data cache model, auth/secrets model, and basic dashboard scaffolding. |
| Iteration 2 | Core trading workflows | Ship Strategy Studio MVP, Backtest Lab, Data Vault, account CRUD, and early monitoring surfaces. |
| Iteration 3 | Promotion and safety | Implement promotion workflow, approvals, kill controls, live/paper indicators, and risk enforcement. |
| Iteration 4 | Advanced strategy intelligence | Add support/resistance, FVG, regime, events, scaling, cooldowns, and explainability details. |
| Iteration 5 | Hardening and polish | Refine UX, add ML assist modules, expand testing, fix gaps, and prepare cloud packaging and deployment runbooks. |

# 13. Risks and Open Questions

• Provider constraints: historical data limits, symbol coverage, and rate limits may affect cache strategy and UI warnings.

• ML scope control: model selection and feature engineering must stay explainable and must not delay core execution quality.

• Operational permissions: the team should define which roles may create live accounts, approve promotions, or disarm kill switches.

• Market-session detail: decide whether the first release supports only U.S. equities or includes crypto and extended-hours behavior at parity.

# 14. Appendix: Key Data Objects

| Object | Core fields |
| --- | --- |
| Strategy | Name, description, tags, JSON/YAML config, version history, validation status, promotion state |
| Backtest run | Strategy version, symbols, timeframe, date range, capital, metrics, logs, trades, artifacts |
| Deployment | Source strategy version, account mapping, mode, approvals, status, notes, start/stop history |
| Account | Broker type, paper/live flag, leverage/risk settings, credentials reference, status |
| Cached dataset | Provider, symbol, timeframe, date range, freshness, adjusted mode, storage location, row count |
| Event | Name, type, symbol or market scope, timestamp, impact, blackout defaults, source |
| Kill event | Scope, action, reason, user or system trigger, timestamp, related deployment or account |